Vegetable for income, Nutrition and employment Project

Installation of Dryer, grinder, cutting and packaging units in the constructed Value-added Hanger

TERMS OF REFERENCE (TOR)

1. Background

The project aims to establish a Vegetable Processing and Value Addition Unit to reduce post-harvest losses, extend shelf life, improve marketability, and increase income opportunities for farmers and agribusiness enterprises. The unit will process vegetables through cleaning, cutting, drying, grinding, and packaging operations to produce market-ready value-added products.

2. Objective

To install, and test for vegetable processing equipment, including Vegetable Drying Machine, Vegetable Cutting Machine, Grinding/Pulverizing Machine, Packaging and Sealing Machine and Associated electrical and safety accessories

3. Scope of Work

The selected contractor/supplier shall: Install all equipment at the designated processing facility, to ensure proper alignment, assembly, and integration of machines, verify compliance with manufacturer specifications and to connect electrical systems and safety devices.

the contractor also:

- Perform trial runs under actual operating conditions.

- Demonstrate equipment performance and capacity.

- Rectify any defects identified during commissioning.

- Conduct pre-operational inspections.

- User and maintenance manuals.

4, Implementation Period

The entire assignment, including installation, and testing shall be completed within 20  days from contract signing.

| Machines from China (under shipping) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1- Cutting machine Model: TZ-500 with Chips cutting machine sapre part | 1 | Pcs |  |  |
| 2- Flat push screw powder packaging machine | 1 | Pcs |  |  |
| 3- Grinding machine Model ：TZ-30 B | 1 | Pcs |  |  |
| Dryer components |  |  |  |  |  |
| 1- Electric heater | 1 | set |  |  |
| 2- Heat recovery | 1 | Pcs |  |  |
| 3- Fresh air valve | 1 | pcs |  |  |
| 4- Control system | 1 | Pcs |  |  |
| 5- Introduce draft fan | 2 | Set |  |  |
| 6- De-humidity fan | 1 | set |  |  |
| 7- Room (dryer room) | 1 | set |  |  |
| 8- Stacket cart | 68 | Pcs |  |  |