Name of Project: Enhancing Community Resilience Project (THABAT) – AF1

Contract Title: Supply, Installation, Testing, Commissioning, and Handover of Post-Harvest Agribusiness Processing Equipment for Six (6) Consumer Cooperative Hubs

Loan No./Credit No./ Grant No.: TF-C7102

RFB Reference No.: SD-MC-554246-GO-RFB

Pre-Bid Clarification to Queries

Dear Sirs,

Please find below Mercy Corps’ responses to the clarification queries raised in relation to the issued Bidding Document for the subject tender, for your consideration in preparing your Bids.

Clarification Questions and Mercy Corps Responses

| Q# | Clarification Question | Mercy Corps Response |
| --- | --- | --- |
| Q1 | The RFB requires delivery, installation, testing and commissioning within twenty-one (21) calendar days from Contract effectiveness. Considering the nature and extent of the required supply and installation, could Mercy Corps clarify whether a longer completion period may be allowed? | The original period of twenty-one (21) days has been amended. Bidders are now granted six (6) weeks to deliver, install, dry-run-test and provide induction/instruction. This change is formally incorporated through Amendment No. 1 to the Bidding Document. |
| Q2 | Could Mercy Corps clarify whether the required oil press is intended to be a cold-press or hot-press system, and whether any boiling/heating process is required? | As specified in the Bidding Document, a cold-press machine is the minimum requirement. No hot press or boiling is required. The machine shall be suitable for groundnut, sesame, sunflower and similar crops. Please refer to Amendment No. 1. |
| Q3 | Could Mercy Corps clarify whether the installation scope includes major civil works, such as construction of new structures or substantial modification of the existing facilities? | Major civil works are not expected. The Supplier shall, however, undertake all installation-related works and provide all accessories, fittings, connections and other incidental requirements necessary for the complete installation, integration, testing and commissioning of the equipment in accordance with the RFB. |
| Q4 | Are locally fabricated machines acceptable under the RFB, or are bidders required to offer factory-manufactured equipment? | Locally fabricated machines are not acceptable. Only certified, factory-manufactured equipment meeting international standards will be considered. Please refer to Amendment No. 1. |
| Q5 | May bidders propose a different solar system design or reduce the specified solar PV capacity where they consider that a lower capacity would be sufficient to operate the proposed equipment? | Bidders must adhere strictly to the Bill of Quantities (BOQ) and Bidding Document. Redesigns or reductions (e.g., solar capacity lower than specified) are not permitted. |
| Q6 | Could Mercy Corps clarify the relationship between the specified motor power (kW rating) and the production/output capacity indicated for the equipment in the Bidding Document? | The requirement specifies the motor power (kW rating) of the machine. This is a technical baseline to ensure adequate performance and durability. Production/output capacity is not strictly attached to the motor rating, as actual output will depend on machine design, efficiency and operational conditions. Bidders must therefore comply with the specified motor/kW requirement while ensuring that the machine meets the functional performance standards outlined in the Bidding Document. |
| Q7 | The BOQ refers to a “Grain Miller (Grand Master Machine).” Could Mercy Corps clarify whether this reference is intended to specify a particular brand/make and confirm the applicable equipment description? | The reference to “Grand Master” is not intended to prescribe a particular brand/make and is therefore removed. The applicable equipment description shall be “Grain Miller.” This change is incorporated through Amendment No. 1. |
| Q8 | Is it possible to submit the Bid in USD? | Yes. Bidding in USD is permitted. A Bidder quoting in USD shall hold a corporate USD bank account, either in Sudan or in another country, provided that the account holder name corresponds with the legal name of the Bidder submitting the Bid. |

~~~End of Pre-Bid Clarification to Queries ~~~